# Pudgy Penguins — AI Animation Engine

## Sprint Plan Overview

Prepared for: Saksham / Pudgy Penguins IP Team

────────────────────────────────────────────────────────────────────────────────

Objective: Build an AI animation engine that produces production-quality, brand-faithful Pudgy Penguins content — starting with GIPHY looping GIFs, scaling to 30-second Instagram shorts.

Approach: Explore first, then build. Use paid platforms to establish what's possible out-of-the-box, learn the data, and set a quality baseline — then train a custom model to exceed it.

# Phase 1: Exploration & Baseline (Weeks 1–2)

Objective: Test commercial platforms with real Pudgy assets to understand what works, what breaks, and why — before committing to custom training.

## Week 1 — Platform Testing & Asset Understanding

Goal: Run the same Pudgy Penguin content through multiple platforms and document what each produces.

Onboard to client's Slack, receive assets (T-poses, AE files, character guides, sample skits)

Catalog available assets: characters, props, backgrounds, existing animations

Select 5 representative test cases (1 walk cycle, 1 wave, 1 idle loop, 1 multi-character, 1 with background)

Run all 5 through 3 platforms using their free/paid tiers:

Google Flow (free) — test Ingredients system for character reuse + clip chaining

Higgsfield (Plus $49) — test Soul ID for character consistency + multi-model comparison

Runway (Pro $28) — test Extend for shot continuity + camera controls

Document results per platform: character fidelity, motion quality, loop closure, background stability

Deliverable: Platform comparison grid scored against the qualitative rubric (same 4-point scale from the Sprint Plan).

## Week 2 — Prompting Strategy & Baseline Lock

Goal: Develop the optimal prompting structure for Pudgy content and lock the quality baseline that custom training must beat.

Iterate on prompts: test natural language descriptions, style keywords, negative prompts, reference images

Map which prompt patterns produce the best character consistency across platforms

Test the I2V (image-to-video) workflow: artist-drawn first frame → platform animation

Test clip chaining: generate 3–5 sequential shots and stitch into a 15-second sequence

Run best outputs through the evaluation framework (FID, LPIPS, SSIM) to set quantitative baselines

Present findings to client's animation director — calibrate expectations

### Deliverables:

Best-case baseline outputs (the ceiling of what paid platforms can do with Pudgy IP)

Prompting playbook (what works, what doesn't, exact prompt templates)

Gap analysis: where platforms fail and what custom training needs to solve

Go/no-go recommendation for Phase 2

# Phase 2: Custom Model Training (Weeks 3–8)

Objective: Fine-tune CogVideoX1.5-5B-I2V with a LoRA adapter to produce brand-faithful Pudgy Penguin animations that exceed the Phase 1 baseline.

This phase follows the detailed Final Sprint Plan. Below is the high-level week-by-week summary.

## Week 3 — Infrastructure & Data Curation

Goal: Set up the training environment and prepare the dataset using everything learned in Phase 1.

Provision cloud GPU (A100 80GB on RunPod)

Build Docker image with all dependencies

Curate 60–80 video clips from client's library (micro-actions, not full scenes)

Apply prompting insights from Phase 1 to build the captioning pipeline

Render clips: 70% neutral gray background, 30% show backgrounds

Present evaluation rubric to client for sign-off

## Week 4 — Captioning & Zero-Shot Baseline

Goal: Caption the dataset and establish the untrained model's baseline (to measure training improvement).

Construct identity anchors per character using Phase 1 prompt learnings

Run VLM captioning + pruning pipeline on all clips

Test the base CogVideoX1.5 model with no fine-tuning against client layouts

Calibrate evaluation metrics against client's hand-animated content

Compile training-ready dataset

## Week 5 — LoRA Training (Full Week)

Goal: Train the LoRA adapter and find the best checkpoint.

Run 3–5 training iterations (10–14 hours each, overnight)

Evaluate outputs at every 500-step checkpoint

Select golden checkpoint: best balance of character fidelity + motion quality

Run automated evaluation against Phase 1 baseline and hand-animated baseline

## Week 6 — Pipeline Integration

Goal: Build the full ComfyUI production pipeline and solve the frame rate gap.

Build master ComfyUI workflow: I2V → generation → loop closure → frame interpolation → export

Implement 16fps → 24fps frame rate bridge via RIFE

Implement seamless loop closure (latent-space primary, VFI fallback)

Integration test with 5–8 real client layouts

First demo to animation director at 24fps

## Week 7 — Production Sprint & Evaluation

Goal: Produce the deliverable GIF library and run full evaluation.

Batch-generate 15–25 single-character GIFs (4 variations each)

Animation director reviews and scores using the rubric

Multi-character stress test (5–8 Tier 1 layouts)

Full automated evaluation: FID, LPIPS, SSIM, temporal consistency, HeliosBench drifting

Compile production metrics: success rate, time-per-GIF, cost-per-GIF

## Week 8 — Documentation & Handoff

Goal: Deliver the complete system and propose Phase 1 roadmap.

Write technical report

Deploy "glass box" system (1-click RunPod launch, no CLI needed)

Train client's animation director and technical directors (recorded sessions)

Present Phase 1 proposal: ML-Ops retainer, multi-character roadmap, 30-second scaling plan

# Timeline at a Glance

| Week | Phase | Focus |
| --- | --- | --- |
| 1 | Exploration | Platform testing + asset onboarding |
| 2 | Exploration | Prompting strategy + baseline lock |
|  |  | ── Go/No-Go Decision ── |
| 3 | Training | Infrastructure + data curation |
| 4 | Training | Captioning + zero-shot baseline |
| 5 | Training | LoRA training (full week) |
| 6 | Training | Pipeline integration + frame rate bridge |
| 7 | Training | Production sprint + evaluation |
| 8 | Training | Documentation + handoff |

| Phase | Duration | Cost |
| --- | --- | --- |
| Phase 1: Exploration | 2 weeks | ~$77/mo (Flow free + Higgsfield $49 + Runway $28) |
| Phase 2: Training | 6 weeks | ~$750 (GPU compute) + platform subs |
| Total | 8 weeks | ~$830 |

# Why Explore First?

| Without Phase 1 | With Phase 1 |
| --- | --- |
| Guess at prompting structure | Proven prompt templates from real testing |
| Assume platforms can't work | Know exactly where and why they fail |
| Train blind — hope the dataset is right | Dataset informed by what models respond to |
| No baseline to measure against | Clear quality bar the custom model must beat |
| Client sees results only at Week 5 | Client sees AI output in Week 1 |
| Risk: 6 weeks spent, unclear if better than paid | Risk reduced: go/no-go gate at Week 2 |

# Success Criteria

| Milestone | When | Pass Condition |
| --- | --- | --- |
| Platform baseline established | End of Week 2 | Best paid platform output scored on rubric; gap analysis complete |
| Go/no-go for custom training | End of Week 2 | Client agrees paid platforms can't meet their quality bar → proceed to Phase 2 |
| Golden checkpoint trained | End of Week 5 | LoRA outputs exceed Phase 1 baseline on all rubric dimensions |
| Production GIFs delivered | End of Week 7 | Avg rubric score >= 3.0/4.0, no dimension scoring 1 |
| System handed off | End of Week 8 | Client's team can operate pipeline independently |

────────────────────────────────────────────────────────────────────────────────

Phase 2 follows the detailed Final Sprint Plan with all training configurations, hyperparameters, evaluation frameworks, and risk mitigations.